## Slide 1
Quantitative Methods in Systems Engineering
Name
Upgrade the Company’s Enterprise Resource Planning (ERP) Software Solution
Action Plan

## Slide 2
Week 2 Action Plan
Overview
In developing an action plan, you have the opportunity to get clarity on how this course will be beneficial to you. You can define precisely for yourself why you are taking this course in terms that will benefit your work. Based on your goals, you can then decide on actions and resources to help you progress toward your goals.

## Slide 3
Set Short-Term Goals
Three things I will do differently in the next 90 days? | Who do I need to involve?* | How will I measure success? | Target date for review
Generate business case analysis | Accounting, Finance, Buisness Operations | Comprehensive analysis of alternatives. | 45 Days
Present high level informational briefs to senior leadership outlining the urgency and strategic imperative | Executive Board | Understanding and support for the ERP upgrade | 60 Days
Publish article in company newsletter describing the need for change | Communications Department | Company-wide understanding of the reason for change | 60 Days
Perform market research for make vs buy determination | IT Development, Buisness Operations | Complete analysis of the costs, risks, and opportunities of both make and buy options | 90 Days
Evaluate the following table below. Enter your own examples from your work of what you’ll do differently, who you will involve, how you’ll measure success, and target dates for review.
* Have you identified a mentor? This would be a great opportunity to do so.

## Slide 4
Set Medium-Term Goals
Short-Term Goals ( 90 days ) | Medium-Term Goals ( 12-15 months )
Gain executive level support for the upgrade of the companies Enterprise Resource Planning (ERP) software solution. | Obtain funding in next fiscal year budget for Buisness Process Re-engineering and software requirements development.
Foster company-wide awareness of the potential benefits of the new ERP solution. | Stand-up change management team to facilitate communications and training.
Perform make vs buy analysis | Award software development contract (make) or software licensing contract (buy).
Evaluate the following table below. Enter your own examples of short and medium term goals

## Slide 5
Be sure to revisit your goals so that you can actively be making progress.
In week 4, you’ll be prompted to revisit and assess your plan. You will upload your finished slides along with a self-assessment.
Return to the course and click “I completed my Week 2 Action Plan.”
Next Steps