## Slide 1
Quantitative Methods in Systems Engineering
Name
Improve the Specification Development Process
Action Plan

## Slide 2
Week 2 Action Plan
Overview
In developing an action plan, you have the opportunity to get clarity on how this course will be beneficial to you. You can define precisely for yourself why you are taking this course in terms that will benefit your work. Based on your goals, you can then decide on actions and resources to help you progress toward your goals.

## Slide 3
Set Short-Term Goals
Three things I will do differently in the next 90 days? | Who do I need to involve?* | How will I measure success? | Target date for review
Understand current steps and metrics for the Spec Development process | Engineering Branch Spec Developers | Exhaustive library of existing process guides, desk guides and approved metrics. | 21 Days
Establish an Integrated Product Team (IPT) | Engineering, Contracting Production, Vendor Reps, Customer Rep, QA | Signed Charter. Kick-off meeting held. | 30 Days
Document spec development tasks in a process architecture DSM model | Engineering, Contracting Production, Vendor Reps, Customer Rep, QA | Conduct a tabletop exercise to validate that tasks and process flows are accurate. | 60 Days
Evaluate the following table below. Enter your own examples from your work of what you’ll do differently, who you will involve, how you’ll measure success, and target dates for review.
* Have you identified a mentor? This would be a great opportunity to do so.

## Slide 4
Set Medium-Term Goals
Short-Term Goals ( 90 days ) | Medium-Term Goals ( 12-15 months )
Using the Process Architecture DSM Model, identify sequential, parallel and coupled tasks. | Use DSM Model to ensure all members of the spec development process have a consistent understanding of the sequence of tasks. Update task groupings (using DSM sorting algorithm) to test alternative, more efficient process flows.
Using the Process Architecture DSM Model, identify planned and unplanned iterations | Charter Process Improvement Team to develop targeted improvements to minimize unplanned iterations
Evaluate the following table below. Enter your own examples of short and medium term goals

## Slide 5
Be sure to revisit your goals so that you can actively be making progress.
In week 4, you’ll be prompted to revisit and assess your plan. You will upload your finished slides along with a self-assessment.
Return to the course and click “I completed my Week 2 Action Plan.”
Next Steps